Group 09

========================= 27/10, Sprint 1 =========================

Scrum meeting 2

Time: 07:30 - 09h30 27/10/2021

| No | Team member | ID | Join at | Left at | Absent | Late | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Nguyễn Văn Tiến | 19125124 | 07:20 | 09:30 |  |  |  |
| 2 | Nguyen Minh Thu | 18125146 | 08:01 | 09:30 |  | x |  |
| 3 | Mai Thị Cẩm Vân | 19125130 | 07:36 | 09:30 |  | x |  |
| 4 | Tạ Ngọc Minh Khoa | 19125100 | 07:26 | 09:30 |  |  |  |
| 5 | Thái Ngọc Thành Đạt | 19125083 | 07:29 | 09:30 |  |  |  |

Content

| Timeline |  |
| --- | --- |
| 07:40 | Review 2.1 Vision Document There are 3 account : admin ,owner, user Owner -> has information of the restaurant User: status or review -> tagged the restaurant, review the restaurant, vote the restaurant : up vote/down vote Do we need an owner account??? Main purpose of the project: social network about food. Like facebook food groups in miniature. |
| 08:15 | Review 2.2 Vision Document Similar to 2.1 but described in a different way |
| 08:23 | Review 3.1 Vision Document |
| 08:25 | Review 3.2 Vision Document Teenager and Family group into Regular user |
| 08:30 | Review 3.3 Vision Document |
| 08:43 | Review 3.4 Vision Document Write more about competition. |
| 08:50 | Review 4 Vision Document Need more specific description about feature |
| 08:57 | Review 5 Vision Document High-level: cái nhìn tổng thể, đơn giản nhất về 1 cái feature |
| 09:08 | Review revised 2.1 Project Plan |
| 09:10 | Review revised 2.2 Project Plan |
| 09:12 | Review revised 4.2.1 Project Plan |

Status report:

- Nguyễn Văn Tiến:

  - Complete tasks

    - Complete parts 3.1 and 3.2 in the Vision Document

  - To-do tasks

    - Update parts 3.1 and 3.2 in the Vision Document

  - Issue/Obstacles

    - Unclear about stakeholder and user.

- Thái Ngọc Thành Đạt

  - Complete tasks

    - Parts 4.1,4.2 and 5 in the Vision Document

  - To-do tasks

    - Add more non-functional requirements

  - Issue/Obstacles

- Tạ Ngọc Minh Khoa

  - Complete tasks

    - Parts 3.1 and 3.2 in the Vision Document

  - To-do tasks

    - Rewrite parts 3.3, 3.4 in Vision Document

  - Issue/Obstacles

    - Unclear about task cycle, people involved in user environment

- Mai Thị Cẩm Vân

  - Complete tasks

    - Complete parts 2.1,2.2 in the Software Vision Document

    - Complete parts 4.2.1 in the Project Plan

  - To-do tasks

    - Read and review two links: Vision document - IBM Documentation, Course Registration (uhcl.edu).

    - Revise parts 2.2 in Vision Document3

  - Issue/Obstacles

    - Unclear about owner account.

    - Unclear about website structure, flow.

    - Estimate release plan in 4.2

- Nguyễn Minh Thư

  - Complete tasks

  - To-do tasks

    - Parts 1 Vision Documents

    - Parts 4.2.3 Software Project Plan

  - Issue/Obstacles

Screenshot:

========================= 22/10, Sprint 1 =========================

Scrum meeting 1

Time: 20:00 - 21:40 22/10/2021

| No | Team member | ID | Join at | Left at | Absent | Late | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Nguyễn Văn Tiến | 19125124 | 20:01 | 21:41 |  |  |  |
| 2 | Nguyen Minh Thu | 18125146 | 20:00 | 21:40 |  |  |  |
| 3 | Mai Thị Cẩm Vân | 19125130 | 19:57 | 21:40 |  |  |  |
| 4 | Tạ Ngọc Minh Khoa | 19125100 | 20:00 | 21:40 |  |  |  |
| 5 | Thái Ngọc Thành Đạt | 19125083 | 20:01 | 21:40 |  |  |  |

Content

| Timeline |  |
| --- | --- |
| 20:00 | Review introduction → no amendment |
| 20:20 | Review 2.1 → Fix project purpose + Define scope/objectives |
| 20:26 | Review 2.2 → some are good but some still need to be fixed. |
| 20:35 | Review 3 |
| 20:45 | Review 4 |
| 21:10 | Notes: Tien: Diagram, % Van Mai: review her parts/objectives Dat: Add objectives, scope and some more |
| 21:14 | Discuss 4.2.1 |
| 21:22 | Review 4.2.3 |
| 21:27 | Discuss 2.3 |
| 21:30 | Vision Document: Minh Thu: Introduction Van Mai: 2 Dat: 4 5 Khoa: 3.3 3.4 |
| 21:40 | Switch task from done to doing in Trello Check Slack mess + finish tasks on time |

Status report:

- Nguyễn Văn Tiến:

  - Complete tasks

    - Complete part 3 in the Software project plan

  - To-do tasks

    - Part 2.3 in the Software project plan

    - Writing weekly report 1 for Sprint 1

    - Set up tasks for each member in Trello

  - Issue/Obstacles

    - Unclear some role in project organization

    - Unclear Google Drive folder structure

- Thái Ngọc Thành Đạt

  - Complete tasks

    - Write brief parts 2.1 and 2.2 in the Software project plan

  - To-do tasks

    - Review again and complete parts 2.1 and 2.2 in the Software project plan

    - Parts 4, 5 in the Vision document

  - Issue/Obstacles

    - Minor mistake in defining project scope and objectives which had no actual impact.

- Tạ Ngọc Minh Khoa

  - Complete tasks

    - Complete parts 4.3.1 and 4.3.3 in the Software project plan

  - To-do tasks

    - Parts 3.3 and 3.4 in the Vision document

    - Prepare note for scrum meeting 2 in Sprint 1

  - Issue/Obstacles

- Mai Thị Cẩm Vân

  - Complete tasks

    - Write brief parts 4.2.1 and 4.2.2 in the Software project plan

  - To-do tasks

    - Review and complete parts 4.2.1 and 4.2.2 in the Software project plan

    - Part 2 in the Vision document

    - UI training

  - Issue/Obstacles

    - The confusion about the description of PA1 and the lack of lecture note 4 leads resulted in the Iteration Plan section not being completed.

- Nguyễn Minh Thư

  - Complete tasks

    - Complete part 1 in the Software project plan

    - Write brief part 4.2.3 in the Software project plan

    - Writing notes for sprint planning and scrum meeting 1 in Sprint 1

  - To-do tasks

    - Part 1 in the Vision document

    - Review and complete part 4.2.3 in the Software project plan

  - Issue/Obstacles

Screenshot: